# THF-CHR-001
Project Charter

| Document ID | THF-CHR-001 |
| --- | --- |
| Project | THALF Premium Handmade Chocolate |
| Version | 1.0 |
| Status | Draft |
| Prepared By | Mohammed Unaize |
| Classification | Internal |
| Last Updated | ____________ |

# Executive Summary

THALF Premium Handmade Chocolate is a premium handcrafted chocolate brand. The objective is to create a luxury direct-to-consumer e-commerce website with a premium shopping experience and an easy-to-manage administration portal.

# Business Background

The business currently focuses on handmade premium chocolates. This project expands the business through an online sales channel with secure payments, product management, and customer engagement.

# Vision

Build a premium digital brand that reflects craftsmanship, quality, trust, and elegance.

# Mission

Deliver handcrafted chocolates with a seamless online shopping experience.

# Business Goals

- Increase online sales
- Improve brand recognition
- Simplify order management
- Support gifting and seasonal collections

# Project Scope

Customer Portal:
• Home
• Shop
• Product Details
• Cart
• Checkout
• User Account
• Orders

Admin Portal:
• Dashboard
• Products
• Categories
• Inventory
• Orders
• Coupons
• Customers
• Reviews
• Reports

# Deliverables

Premium website
Admin dashboard
Payment integration
Deployment
Documentation
Training guide

# Stakeholders

Client: THALF
Project Manager: Mohammed Unaize
Product Designer: Mohammed Unaize
Developer: Mohammed Unaize
QA: Mohammed Unaize

# Risks

• Delayed content
• Scope changes
• Poor product photography
• Payment onboarding delays

# Timeline

Week 1 Discovery
Week 2 Branding & UX/UI
Weeks 3–5 Development
Week 6 Testing
Week 7 Launch

# Success Criteria

Responsive website, secure checkout, premium UI, admin independence, SEO-ready architecture, optimized performance.

# Approval

Client Signature: ______________________
Project Manager: Mohammed Unaize

# Project Documentation Roadmap

THF-INDEX-001 Documentation Index

THF-CHR-001 Project Charter

THF-QUE-001 Client Discovery Workbook

THF-BRD-001 Business Requirements Document

THF-BDG-001 Brand Guidelines

THF-SMP-001 Sitemap

THF-UF-001 User Flow

THF-DS-001 Design System

THF-SRS-001 Software Requirements Specification

THF-DB-001 Database Design

THF-API-001 API Documentation

THF-TEST-001 Test Plan

THF-LAUNCH-001 Launch Checklist